# Business Case

Purpose of Document: To establish mechanism to judge whether the project is, and remains desirable, viable and achievable as a means to support decision making in its continued investment. It is a Prince 2 principle that the project must have continued business justification.

Project Name:

| Name of person completing the document | Geraldine Adeniyi |  |
| --- | --- | --- |
| Client | UK Base Healthcare Sector |  |
| Accountable officer | Tolu Dada |  |
| Project ID | Healthlink001 |  |
| Location of document | 1.3.2 Business Case Document 2.docx |  |
| Version / Date revised | 1.1 | 09/10/2026 |

Revision history

| Version | Date | Author | Summary of changes |
| --- | --- | --- | --- |
| 1.1 | 09/10/2026 | Project team | Initial draft |

# Executive summary

a. Background information

The organisation operates in the UK healthcare sector, where patients often struggle to access hospital services due to long waiting times, busy schedules, limited access to information, and the need to visit the hospital in person for certain enquiries and services.

Patients seeking medical attention may spend significant time travelling to the hospital and waiting in queues before they can speak with the appropriate healthcare professional. In some cases, patients may need to return another day because of doctor availability, appointment capacity, or other operational limitations. This can make the healthcare experience frustrating and inconvenient, particularly for patients who are unwell or have demanding schedules.

At the same time, hospitals require more efficient ways to manage interactions with patients, communicate important information, provide customer support, improve access to healthcare services, and increase the visibility of available hospital services.

# b. Current situation and future vision

The Organisation Operates in the UK healthcare sector currently does not have a website. The project is aimed at developing a Secure responsive and user-friendly Hospital Digital Platform MVP that will provide patients with a central digital channel for interacting with the hospital.

The platform will allow customers to access relevant hospital information and selected services without always having to physically visit the hospital.

# Business Requirements.

The requirement include:

1. To develop a secure, responsive, and user-friendly digital platform which meets the needs of patients and supports the hospital's healthcare services.

2. To improve communication between patients and the hospital, enhance customer support, and make hospital services and information easier to access.

3. To provide patients with convenient access to hospital information, health-related content, contact services, and other relevant support through the digital platform.

<This is the stakeholder requirement. Describe the characteristics / features of the project>

# Benefits Plan

The table below lists each outcome and benefits associated with these.

The accountable officer is required to provide confirmation that the outcomes have been identified, are of appropriate quality and have been approved as required.

Outcome 1.

To improve communication between patients and the hospital

Benefit

Patients can obtain general information and make enquiries online without always needing to visit the hospital in person.

Benefit measurement

Reduce the number of patients visiting the hospital just to make general enquiries by 30% within 3–6 months of launching the digital platform, 90% of patients make general enquiries through the digital platform compare to the 50% hospital records of enquiry-related visits before the platform is introduced.

Anticipated start date of benefit

After project go-live.

Additional comments

Click here to enter text.

Outcome 2.

To provide patients with convenient access to hospital information.

Benefit

Patients will be able to easily find information about the hospital, its services, contact details, mission, and vision online.

Benefit measurement

At least 90% of patients using the platform are able to find the hospital’s services, contact details, mission, and vision within 2 minutes without help after launching of the digital platform. Compare to the 50% of patients access to the hospital services before the digital platform is been launched.

Anticipated start date of benefit

After project go-live

Additional comments

Click here to enter text.

Outcome 3.

To develop a secure, responsive, and user-friendly digital platform

Benefit

To provide patients with a secure, reliable, and easy-to-use online digital platform service that improves access to information, strengthens communication, protects personal information, and supports more efficient hospital operations.

Benefit measurement

At least 90% of user are able to access and use the digital platform successfully on mobile phones, tablets, and computers without assistance. Compare to the 50% of patients that have to find and access services about the hospital manually.

Anticipated start date of benefit

After project go-live

Additional comments

Click here to enter text.

# Key Risks, Issues & Mitigation

Please list any key risks and issues that may have an impact on the ability to deliver the identified benefits of this project.

| Key Risks | Owner | Mitigating Action |
| --- | --- | --- |
| Project costs may exceed the approved £120,000 budget due to scope changes, rework, additional resources or extended testing. | Project Manager | Establish the cost baseline, monitor actual and forecast spend, assess the cost impact of changes before approval and escalate forecast overspend. |
| Key stakeholders or Hospital SMEs may be unavailable when requirements, reviews and approvals are needed. | Project Manager | Schedule review and approval sessions in advance, set response deadlines, nominate deputies where possible and escalate overdue decisions. |
| Security vulnerabilities may expose the platform or customer information to unauthorised access. | Technical / Information Security Lead | Implement secure authentication, encryption, least-privilege access, secure coding and vulnerability/security testing, with identified weaknesses resolved before go-live. |
| Testing and UAT may be delayed or inadequately completed due to development delays, unavailable testers or unresolved defects. | Software Test / QA Lead | Establish a test/UAT plan with clear owners, test throughout development, maintain a defect log, resolve critical defects and obtain UAT sign-off before release. |

| Key Issues | Owner | Actions |
| --- | --- | --- |
| No Issues Project is on track. |  |  |

# Project Controls

## Reporting & Monitoring

<Define how the project will monitor and report progress against the project plan, an example below for the Highlight Report>

| Report | Completed By | Frequency | Purpose | Distributed to |
| --- | --- | --- | --- | --- |
| Project status report | Project Manager | Weekly | Inform stakeholders of the progress of the project | Program manager, Project Sponsor and Almond. |

## Define how the following controls will be managed from project initiation to closure.

Time: The Project Manager will establish and maintain an approved 8-week baseline schedule, including key milestones and deliverables. Progress will be monitored against the schedule, and any delays, dependencies, or proposed changes will be escalated and managed through the agreed change-request and approval process.

Cost: All expenditure will be monitored, recorded, and checked against the approved £120,000 budget, and any significant variances will be escalated to the Project Manager and Program Manager. Any additional expenditure must follow the agreed change-control and approval process.

Quality: - Quality will be controlled through the approved project scope, mandate, user stories, and acceptance criteria. All deliverables will be checked and tested against these requirements to ensure they meet agreed standards before approval and closure.

Communication: Communication will be controlled through the approved Project Communication Plan, ensuring that relevant stakeholders receive the right information through agreed channels and at the defined frequency.

# Benefits vs. Costs

The project has a significant benefit and also has an estimated cost of about £120,000, but giving all of the benefit of the project those benefit far outway the projected cost at £120,000 and it is strongly recommended to proceed with the project.

# Plan

Expected Project Start, Go-Live & Close Dates

| Start Date | Go-Live Date | Close Date |
| --- | --- | --- |
| 14 Sept 2026 | 30 Oct 2026 | 20 Nov 2026 |

# Quality Management

Quality is managed through the approved scope based on the project mandate, continuous quality and assurance testing will be done through the Assignment of a tester and each features will be tested against the defined user stories and acceptance criteria document.

<Describe how the project will meet the customer’s quality expectations and identify

# Project Filing

All deliverables are been documented on the google drive repository, and approved deliverables are uploaded to Basecamp.

<Define the approach to be taken to identify, track and protect the project deliverables so the Project Manager can track their status as they evolve throughout the project lifecycle. Provide the link to the Project folder on the Shared Drive where the project documentation will be stored. Also define the issue and change control procedures that will be applied to the project>

# 10 .Sign offs

Please submit to the Portfolio Office once complete and retain receipt for your records.

Approved by:

| Delegated Authority | Click here to enter text. |
| --- | --- |